## Slide 1: An Interprofessional Approach to Replacing a Laboratory Information System
Shaina Hirany, MS, MT(ASCP)
Jill Benns, MSN, MBA/HCM, RN-C, PCCN-K
Tsedey Melaku, MS, BSN, RN

## Slide 2: Objectives
Review best practices for implementing or replacing a laboratory information system.
Explain the importance of interprofessional approach for implementation
Describe training strategy
Share post implementation outcomes and lessons learned

## Slide 3: Project Scope
Laboratory Information System Replacement
  Replacing Cerner with Epic Beaker
Transfusion Services
  Replacing Cerner with Wellsky HCLL
Epic 2019 Upgrade (major changes)
Rover for Phlebotomy

## Slide 5: Patient Safety: Specimen Labeling
Notes: Best Practice # 1-focus on safety and proper labeling

## Slide 6: Laboratory Test Processes
Pre-analytical phase
  contains the steps from order placement until the specimen reaches the laboratory.
Notes: Best Practice #2- high level understanding of interprofessional processes

## Slide 7: Laboratory Test Processes
Pre-analytical phase
  contains the steps from order placement until the specimen reaches the laboratory.
Analytical phase
  the actual analysis or testing of the specimen

## Slide 8: Laboratory Test Processes
Pre-analytical phase
contains the steps from order placement until the specimen reaches the laboratory.
Analytical phase
the actual analysis or testing of the specimen
consists of reporting and interpretation of results
Post-analytical

## Slide 9: Laboratory Test Processes
Pre-analytical phase
contains the steps from order placement until the specimen reaches the laboratory.
Analytical phase
the actual analysis or testing of the specimen
Post-analytical
consists of reporting and interpretation of results
Notes: A literature review of the laboratory test process by Green (2013) revealed that the majority of laboratory errors occur in the pre-analytical phase

## Slide 10: Document Current & Future State Workflows
Notes: Standard documentation of current and future state workflows were not sufficient for this project.

## Slide 11: Identify All Collection Workflows
Standard inpatient collection
Standard clinic collection
24 hour urine
Bedside procedures (i.e. lumbar puncture, bone marrow biopsy)
Radiology procedures (i.e. CT guided biopsy, breast biopsy)
PAP smear
ABGs
Nasal swab
Point of care tests
Placenta
Products of conception
Provider obtained specimen
Patient collected samples (i.e. at home)
Intraop/intraprocedure (i.e. GI lab, cath lab)

## Slide 13
Ambulatory Workflow: PDA
Step 1: PRINT
Step 2: DOCUMENT
Step 3: ACCEPT

## Slide 14: Don’t Recollect, Click Accept
If these steps aren’t followed, it can create a significant backlog in the lab which could lead to result delays  delays in care  delays in throughput etc.….

## Slide 15: Specimen Collection Best Practices
Use at least two patient identifiers when collecting blood samples and other specimens for clinical testing
Label containers used for blood and other specimens in the presence of the patient.
https://www.jointcommission.org/assets/1/6/NPSG_Chapter_AHC_Jan2017.pdf

## Slide 16
PREFERRED

## Slide 17
PREFERRED

## Slide 18
PREFERRED

## Slide 19
PREFERRED

## Slide 20
PREFERRED
Blood Cultures

## Slide 21
PREFERRED
Specimens with Formalin : Small and large containers

## Slide 22
Blood Cultures

## Slide 23
Microtainer

## Slide 24
Body Fluid Large Bottles

## Slide 25
Body Fluid Large Bottles

## Slide 26: Tabletop Exercises to Review Workflows
Tabletop exercises done with lab, IT, and Clinical Informatics
  Anatomic pathology
  Microbiology
  Hematology
  Transfusion Services
  Point of care testing
These exercises allowed participants to see all phases from specimen collection to resulting.
Notes: Best Practice that was not in the Epic project plan
Shaina to speak to how it benefitted lab and Tsedey vice-versa

## Slide 27: Tabletop Exercises: Label Printing

## Slide 28: Presentation by Lab Regarding Upcoming Changes (RN III Network)
Laboratory workflow changes with Epic Beaker:
  Collection date and time
  Specimen Stability
  Add-on Workflow
  Hemolysis notification
  Auto-cancellations for duplicate orders
  Shared and Non Shared specimens
  Specimen labeling

## Slide 29: Collection Date and Time
Collection date and time is captured electronically and printed on the Medicopia label
Demographic labels with no additional barcoded labels have hand written date and time of collection
Current Process
Epic Beaker Process
Collection date and time is only captured electronically when labels are scanned again after collection
Specimens received with missing collection date and time electronically will be rejected by lab
Demographic labels with no additional barcoded labels will have hand written date and time of collection

## Slide 30: Collection Date and Time
Current Medicopia Label
Epic Beaker Label

## Slide 31
Collection Date and Time

## Slide 32: Top 10 Issues Provided by Vendor
Label Errors – Mapping & Readability
Nurse Collection Training & Workflow Compliance
Specimen Navigator
Results Review Tree & Results Routing
Order Routing
Add-on Workflow
DI Interface – Patient & QC Results
Blood Bank Interface
Lab Revenue Issues

## Slide 33: Top 10 Issues Provided by Vendor
Label Errors – Mapping & Readability
Nurse Collection Training & Workflow Compliance
Specimen Navigator
Results Review Tree & Results Routing
Order Routing
Add-on Workflow
DI Interface – Patient & QC Results
Blood Bank Interface
Lab Revenue Issues

## Slide 34: Nurse Collection Training & Workflow Compliance
Issue: Nurses do not print specimen labels or document collection information.
Why it matters:
  The “Print Label” event in nursing workflows sends lab orders to Beaker. If nurses fail to print a label in their workflows, lab staff will be unable to act on a specimen, until collection has been completed in Epic by the nurse on the floor or in the procedural area.
    Workaround: Lab can print the labels. If the volume of specimens they do this for is high, it can delay turnaround times for results.
  Collection information is required to verify lab results. If nurses fail to document collection information in Epic, lab users will have to call nursing units for collection information delaying the posting of results to the chart.
Possible Causes:
  Nurses were not trained to perform specimen collections
  Nurses are unaware of the impact of unlabeled/uncollected specimens on lab turnaround times

## Slide 35: Practice, Practice, Practice
All users HIGHLY encouraged to log into Epic Playground and practice prior to go-live.

## Slide 36: Clinical Preparedness Meetings
Held weekly readiness meetings starting 3-4 weeks before go live
Utilized leader checklist to prepare units
Major milestones and educational compliance was highlighted and high visibility with executive team

## Slide 37: Competency Validation
Clinical Informatics created competencies for super users & end users.
Training Playground patients created daily to practice collection workflows.

## Slide 38: Training
686 super users trained in one of 5 types of training
Over 4000 nurses and support staff trained via e-learning
95% compliance with end-user competency
Notes: This may be an opportunity to discuss the leadership expectation regarding training which was mandatory.

## Slide 39: Train the Trainer Methodology
Clinical Informatics
trains
Clinical Education
Clinical Education identifies and trains specialty SUs
Inpatient Super Users
OR Super Users
Ambulatory Super Users
ED Super Users
ED, Urgent Care
Outpatient Clinics & Community Oriented Primary Care Clinics
OR, perianesthesia
Med-surg, NICU, Mother baby
Labor and Delivery Super Users

## Slide 40: Go-Live Support
Command Centers
  Satellite command center for lab
    closed 4 days earlier then expected
  IT Command center
    staffed down significantly within 1 week
  Leadership command center
    closed on the 5th day
Clinical Informatics / Clinical Education partnership

## Slide 41: Average Turnaround Times Chemistry
Chart: 
| 6/10-16 | 7/14-20 | 8/5-11 | 8/12-18 | 9/23-29 | 10/9-15 | Pre | Pre | Post | Post | Post | Post
BMP | 57 | 63 | 57 | 51 | 54 | 53
CMP | 53 | 62 | 52 | 48 | 56 | 52
Troponin | 34 | 33 | 36 | 34 | 35 | 35

## Slide 42: Average Turnaround Time Hematology
Chart: Average Turnaround time in Minutes
| 6/10-16 | 7/14-20 | 8/5-11 | 8/12-18 | 9/23-29 | 10/9-15 | Pre | Pre | Post | Post | Post | Post
CBC | 21 | 20 | 26 | 22 | 22 | 20
CBC w Diff | 24 | 22 | 25 | 27 | 25 | 25
HGB | 29 | 30 | 22 | 22 | 23 | 23
PT INR | 24 | 22 | 18 | 17 | 18 | 18

## Slide 43: Specimen Labeling Errors
Chart: 
| May '19 | June '19 | July '19 | Aug '19 | Sept '19 | Oct '19
Unlabeled | 11 | 8 | 3 | 1 | 0 | 0
Mislabeled (Wrong Patient) | 5 | 11 | 3 | 8 | 5 | 5

## Slide 44: Post Implementation Date: Surgical Units
Used with permission from Katie Mapula
Nursing Operations Specialist-Surgery

## Slide 45: CAP Survey
College of American Pathologists (CAP) Inspection
  Very successful CAP inspection just 30 days after go live.
  Inspectors were impressed with how well users knew the system that soon after go live.

## Slide 46: Post Live Survey Results

## Slide 47: Lessons Learned
Printers, printers, printers
Scanners, scanners, scanners
Provider super users
Interprofessional communication
  Lab, nursing, physician speak
Don’t replicate current workflow if it is not best practice
Auto-cancellations for duplicate orders
Add-on workflow
Documentation of collection
Assign one training module where team members can self identify their area to avoid confusion with assignments.

## Slide 48: Special Thanks
Aaron Thomas
Aileen Cox
Alexandra Sampson
Alvin Gutierrez
Amy Fulmer
Andrew Quinn
Ann Marie West
Brett Moran
Brian Stokes
Charlie Benck
Cynthia Wiley
Damon Broglie
Danny Michel
Dave Fujara
David Magill
Debra Grant
Deepti Kilaru
Donna Gaffney
Gene Fedorko
Greggory Ervin
Hannah Grant
Hayley McVay
Jennifer Delong
Jennifer McCann
Jennifer Sheehan
Jessy Abraham
Jill Benns
Johnson Nguyen
Karen Augustine
Katherine Baird
Kim Mease
Krisana Tipton
Kristen Colosi
Kyle Molberg
Lani Martin
LaTonya Hopes
Linda Byrd
Lisa Reed
Mary Elizabeth Hernandez
Mary Sama
Mayra Villalpando
Melissa Graham
Melody Baez
Michele Davis
Mishkat Mohamed
Nancy Berge
Palbir Deol
Patricia Kutscher
Paul Carlson
Prakash Murthy
Rachel George
Raymond Morris
Rebecca Burgmeier
Rebecca Thomas
Renee Schwartz- Chavez
Rhonda Price
Sandra Sloan
Sara Blacketer
Scott Hampton
Scott Meyers
Shaina Hirany
Shalet Thomas
Sheila Thomas
Socorro Castillo
Stephanie Nobles
Sunu Cherian
Tamika Taylor
Teresa Thibodeau
Thomas Huddleston
Tim Lenz
Yuliya Berman